Do-this-next plan (practical, ordered)

- Lock data + splits

- Freeze a train/val/test split (e.g., train: months 1–3, val: month 4, test: month 5) and save indices.

- Persist a scaler (fit on train only). Export to artifacts/scaler.pkl.

- Refactor Milestone 2 notebook into a pipeline

- Create src/ with modules: data.py, features.py, models/baselines.py, models/lstm.py, scheduling/heuristics.py, scheduling/rl_env.py, eval.py, viz.py.

- Add a config.yaml (paths, window sizes, horizons, tariffs, constraints).

- Keep your M2 notebook as Draft 1.ipynb, but call into these modules so M3 reuses everything cleanly.

- Build the LSTM forecaster (multi-step)

- Choose sliding window: input length T_in (e.g., 168 hours) → predict horizon T_out (e.g., next 24 hours).

- Model: start with a single-layer LSTM → Dense head; loss = MSE; optimizer = Adam; early stopping on val RMSE.

- Train two versions: univariate (total demand only) and multivariate (add time-of-day, weekday, rolling stats).

- Artifacts to save: best model weights, training curves, and forecast plots for test days (these go into your Slide “Chart 3: 24-hour forecast”).

- Baseline forecast comparison

- Re-run Linear Regression + Random Forest with the same horizon/inputs as the LSTM.

- Produce a side-by-side metric table (MAE/RMSE/MAPE on test). This is your “Chart 2: Performance comparison.”

- Scheduling: formalize constraints + tariffs

- Define appliance metadata: min/max runtime, earliest start, latest finish, non-interruptible vs interruptible, rated power.

- Add a TOU tariff table (weekday/weekend, peak/off-peak).

- Implement a cost calculator and peak kW tracker. These feed “Scheduling: Cost savings, Peak load reduction.”

- Heuristic scheduler (baseline)

- Greedy shift: place flexible loads into lowest-cost hours while respecting constraints; use LSTM forecast for demand context.

- Export schedule_baseline.csv, schedule_stats_baseline.json (cost, peak, % reduction).

- RL scheduler (Milestone 3 centerpiece)

- Create scheduling/rl_env.py (OpenAI Gym-style):

  - State: next-24h forecast, current hour, remaining jobs, TOU price.

  - Action: start/skip each flexible appliance this hour.

  - Reward: - (cost + λ * peak_penalty).

- Start with DQN (discrete action) or PPO (stable) on a simulated week. Train, then evaluate on unseen days.

- Export schedule_rl.csv, schedule_stats_rl.json. Compare against heuristic.

- Evaluation + Ablations

- Forecasting: test-day RMSE/MAE/MAPE for LR/RF/LSTM; include a spikes/peaks slice if you have labels.

- Scheduling: show $ cost, peak kW, % savings (vs. no scheduling) and RL vs heuristic deltas.

- Add 2–3 ablations: (a) with/without multivariate features, (b) different λ for peak penalty, (c) noisy vs perfect forecast.

- Visualization dashboard (simple but clean)

- Use Streamlit or a lightweight notebook dashboard:

  - Tabs: Forecast Explorer, Scheduler Comparison, Cost & Peak KPIs.

  - Plots you’ll screenshot for slides: daily demand (true vs predicted), Gantt chart of appliance schedules, bar chart of cost/peak per strategy.

- These screenshots fill your “Visualization Dashboard & Simulation Results” item.

- Assemble Milestone 3 artifacts for your slides

- Charts:

  - Pipeline overview (reuse + add LSTM/RL blocks).

  - Performance comparison table/plot (LR/RF/LSTM).

  - 24-hour forecast example (LSTM vs ground truth).

  - Scheduling Gantt (baseline vs RL) and a bar chart of cost/peak.

- Tables: Appliance constraints, TOU tariff, metric summary.

- Files to submit: config.yaml, trained models, schedule_* CSV/JSON, and the dashboard demo clip/gif.